# ITERATION 1 – SPRINT 1 DOCUMENTATION

## Module Name: Accounts and Route Posting (Supply Module)

## 1. Introduction

The project title is Fretron – Hyperlocal Logistics Exchange Platform. It is a web-based application designed to improve transportation efficiency by utilizing unused cargo space in delivery vehicles. In Pakistan, many trucks, vans, and loaders travel between cities without fully utilizing their cargo capacity. At the same time, small and medium businesses often struggle to find affordable and reliable transport for small and medium shipments. The current process usually depends on phone calls, agents, and informal networks, which leads to poor transparency, delayed shipments, and inefficient use of available resources. Fretron addresses this problem by digitally connecting transport providers who have spare cargo capacity with businesses that need shipment services. The platform allows transporters to publish route, timing, capacity, and pricing information, while businesses can later search and book available cargo space.

For Iteration 1, the project plan focuses on Accounts + Route Posting (Supply). The goal of this sprint is to make transporters able to publish cargo space through the system. According to the project plan, the must-have deliverables of this iteration are: Login/Signup with role selection, Transporter can Add Route, and Transporter can View “My Routes.”

Therefore, the selected module for Sprint 1 is:

Accounts and Route Posting (Supply Module)

The purpose of this module is to allow users to create accounts, log in according to their role, and allow transporters to post and view their own route listings in the system. This forms the foundation of the entire platform because all later features such as route searching, booking, capacity deduction, shipment tracking, and ratings depend on having valid accounts and route data already present in the system.

# 2. Sprint 1 User Stories

## User Story 1

Story ID: US-01
Story Title: User Registration with Role
Priority: High
Estimated Hours: 5

User Story:
As a new user, I want to create an account as a Transporter or Business user so that I can access the platform according to my role.

Description:
This story involves developing the registration functionality for Fretron. A new user should be able to enter basic account details and select a role during signup. The system should validate all required fields, prevent duplicate registrations using the same email address, and store the user account successfully in the database. Since the system supports multiple user roles, role selection during registration is necessary for future role-based access to the transporter portal and business portal.

Sub User Stories:

- As a user, I want to enter my name, email, and password.

- As a user, I want to select my account role as Transporter or Business.

- As a user, I want the system to validate my input before account creation.

- As a user, I want my account to be stored successfully after registration.

- As a user, I want duplicate email registration to be prevented.

Acceptance Criteria:

- The registration form should contain all required fields.

- The user must be able to choose either Transporter or Business role.

- The system should validate all required input fields before submission.

- The system should not allow duplicate registration with the same email address.

- A valid registration should save the user account successfully in the database.

- The system should display an appropriate success or error message after submission.

## User Story 2

Story ID: US-02
Story Title: User Login
Priority: High
Estimated Hours: 4

User Story:
As a registered user, I want to log in to the system so that I can access the platform features relevant to my role.

Description:
This story covers login functionality for Fretron. A registered user should be able to enter email and password in order to access the system. The system should verify the entered credentials and allow access only if they are valid. Once login is successful, the user should be redirected according to the assigned role. Since the project includes role-based access, login is a necessary feature for controlling which parts of the system are visible to transporters and businesses.

Sub User Stories:

- As a user, I want to enter my email and password.

- As a user, I want the system to verify my credentials.

- As a user, I want to receive an error message if my login is invalid.

- As a user, I want to be redirected according to my role after successful login.

Acceptance Criteria:

- The login form should accept email and password.

- Valid credentials should allow the user to log in successfully.

- Invalid credentials should display an appropriate error message.

- A transporter should be redirected to transporter-related pages.

- A business user should be redirected to business-related pages or dashboard.

## User Story 3

Story ID: US-03
Story Title: Transporter Adds Route
Priority: High
Estimated Hours: 6

User Story:
As a transporter, I want to create a route listing so that I can publish my available cargo space for businesses.

Description:
This story enables transporters to add route information to the platform. A transporter should be able to provide source city, destination city, departure date/time, available capacity, and price per kilogram. The system should validate this information and save the route against the currently logged-in transporter. This functionality is part of the core value of the Fretron platform because the logistics exchange model depends on transporters publishing available routes and cargo space.

Sub User Stories:

- As a transporter, I want to enter source city.

- As a transporter, I want to enter destination city.

- As a transporter, I want to select departure date and time.

- As a transporter, I want to enter available capacity in kilograms.

- As a transporter, I want to enter price per kilogram.

- As a transporter, I want the system to validate the route form.

- As a transporter, I want the route to be saved under my account.

Acceptance Criteria:

- Only a logged-in transporter should be able to access the Add Route page.

- The route form should contain source, destination, departure date/time, capacity, and price per kilogram fields.

- Capacity and price fields should accept valid numeric values only.

- The system should validate all required fields before saving the route.

- A valid route should be stored successfully in the database.

- The system should show a success message after route creation.

## User Story 4

Story ID: US-04
Story Title: Transporter Views My Routes
Priority: High
Estimated Hours: 4

User Story:
As a transporter, I want to view my posted routes so that I can see and confirm the routes I have published.

Description:
This story provides a route listing page for transporters where they can view all routes created under their own account. The system should display only the routes created by the currently logged-in transporter and should not show routes belonging to others. The route list should include important route details such as source city, destination city, departure date, available capacity, and price. This feature is part of the Iteration 1 scope and completes the initial transporter-side flow of creating and viewing route data.

Sub User Stories:

- As a transporter, I want to open the My Routes page.

- As a transporter, I want to see only my own route listings.

- As a transporter, I want route details to be displayed clearly.

- As a transporter, I want a message when no routes are available.

Acceptance Criteria:

- The My Routes page should be accessible only to a logged-in transporter.

- The system should display only the routes created by that transporter.

- Each route entry should show source, destination, departure date, capacity, and price.

- If no routes exist, the system should display a clear empty-state message.

# 3. Structured Specifications

## US-01.1: Enter registration details

| Type | Specification |
| --- | --- |
| Functional | The registration form must allow the user to enter name, email, and password. |
| Functional | All required input fields must be validated before submission. |
| UX | Required fields should be clearly visible on the form. |
| UX | Validation messages should be simple and understandable. |

## US-01.2: Select account role

| Type | Specification |
| --- | --- |
| Functional | The registration form must provide role options for Transporter and Business users. |
| Functional | The selected role must be stored with the user account. |
| UX | The chosen role should be visually clear before form submission. |

## US-01.3: Validate and save registration

| Type | Specification |
| --- | --- |
| Functional | The system must save a valid user account in the database. |
| Functional | The system must reject duplicate email registration. |
| Reliability | The system must prevent creation of more than one account with the same email address. |
| UX | A success or error message should be shown after registration attempt. |

## US-02.1: Enter login credentials

| Type | Specification |
| --- | --- |
| Functional | The login form must accept email and password from the user. |
| Functional | The system must verify credentials using stored account data. |
| UX | The login screen should clearly indicate incorrect credentials if login fails. |
| Security | Password input must not be displayed in plain text on the screen. |

## US-02.2: Role-based login access

| Type | Specification |
| --- | --- |
| Functional | The system must redirect the user according to the assigned role after successful login. |
| Functional | Transporters must be able to access transporter-related pages. |
| Functional | Business users must be redirected to business-related pages or dashboard. |

## US-03.1: Enter route information

| Type | Specification |
| --- | --- |
| Functional | The Add Route form must allow entry of source city, destination city, departure date/time, capacity, and price per kilogram. |
| Functional | Capacity and price must accept only valid numeric input. |
| UX | The route form should use clear labels for all fields. |
| UX | Date/time should be selected using an appropriate date-time input control where possible. |

## US-03.2: Validate and save route

| Type | Specification |
| --- | --- |
| Functional | The system must validate all required route fields before saving. |
| Functional | The route must be stored against the currently logged-in transporter. |
| Reliability | The system must not save incomplete or invalid route records. |
| UX | The user should receive success or failure feedback after form submission. |

## US-04.1: Open My Routes page

| Type | Specification |
| --- | --- |
| Functional | The My Routes page must be accessible to the logged-in transporter. |
| Functional | The page must retrieve route records belonging only to the current transporter. |
| UX | The page should load the transporter’s routes in a readable list format. |

## US-04.2: Display route list and empty state

| Type | Specification |
| --- | --- |
| Functional | Each listed route must display source city, destination city, departure date, available capacity, and price per kilogram. |
| Functional | If no route exists for the transporter, the system must display an informative message. |
| UX | Route data should be easy to read and visually organized. |
| UX | The empty-state message should be clear and user-friendly. |

# 4. Non-Functional Requirements (NFRs)

The deliverable instructions require the report to include NFR specification using natural language specification, and the provided NFR example shows that the requirements should be written in professional, descriptive, and measurable form rather than vague one-line points.

## 4.1 Performance

The system should allow users to complete core Sprint 1 functions with acceptable speed under normal usage conditions. The login page, Add Route page, and My Routes page should load within approximately 2 seconds on a standard student laptop or university lab computer with a stable internet connection. Registration and route creation requests should normally be processed within 3 seconds. The system should handle typical classroom demonstration usage without noticeable delay.

## 4.2 Usability

The system should be simple and understandable for first-time users. A new user should be able to register, log in, and create a route without external help in less than 5 minutes. All form labels should be clear and properly named. Validation messages should be easy to understand and should guide the user in correcting mistakes. Navigation to major Sprint 1 features should require minimal clicks.

## 4.3 Reliability

The system should store valid user and route data accurately without corruption, duplication, or partial saving. If invalid input is entered, the system should reject it safely and display an appropriate message rather than inserting incomplete data into the database. Duplicate user accounts using the same email address should not be created. Route data should remain consistently available when the transporter opens the My Routes page.

## 4.4 Responsiveness

User actions such as clicking buttons, submitting forms, and opening pages should produce immediate visual feedback. The system should display validation results, success messages, and error messages without unnecessary waiting. The change from form submission to confirmation should feel responsive and smooth during normal use.

## 4.5 Security

The system should protect basic account data during Sprint 1 usage. Password fields should hide user input while typing. Only authenticated users should be able to access protected pages. A transporter should be able to view only their own posted routes through the My Routes page. Role-based access should ensure that users only see the area relevant to their assigned role. The project supports role-based access as part of the core system design.

## 4.6 Compatibility

The web application should function correctly on commonly used desktop browsers such as Google Chrome and Microsoft Edge. The user interface should remain readable and usable on standard laptop and desktop screens used during demonstrations. The layout should not break on normal classroom systems.

# 5. Conclusion

Sprint 1 focuses on the foundational supply-side functionality of the Fretron platform. In this iteration, the main objective is to enable account creation, login with role-based access, route posting by transporters, and viewing of posted routes. These features are essential because they establish the data and system flow required for later iterations such as route search, booking, capacity deduction, tracking, and reviews. The user stories, structured specifications, NFRs, and sprint backlog prepared for this iteration provide a clear and organized software engineering basis for implementation and project tracking.